# PHASE 3 — FOUNDATION COMPLETION REPORT

Project: UK Tutoring Platform — Production Foundation

Phase: Phase 3 (Foundation Implementation)

Document ID: DOC-PHASE-03-REPORT

Execution Timestamp: 2026-10-02

Final Status: PHASE 3 — FOUNDATION VERIFIED AND READY FOR PHASE 4 (Halted per stop condition)

## 1. IMPLEMENTED COMPONENTS

The following foundation subsystems were implemented and verified in the local development environment:

### Core Framework & Bootstrap

- Central application bootstrap (src/bootstrap.php) with exception safety, SAPI detection, and production error masking.

- PSR-4 autoloading (App\ &rarr; src/, Tests\ &rarr; tests/) configured via Composer.

- Lightweight, robust environment parser (src/Support/Env.php) and .env mechanism.

- Dynamic timezone localization utility (src/Support/Timezone.php) reconciling UTC database storage with UK local time (Europe/London GMT/BST).

- Uniform JSON API response envelope (src/Support/Response.php) enforcing security headers (X-Content-Type-Options: nosniff, X-Frame-Options: SAMEORIGIN).

- Server-side input validator and XSS sanitizer (src/Validation/Validator.php).

- Daily rotating logger (src/Logging/Logger.php) with automated recursive secret redaction.

### Persistence & Schema Layer

- Reusable PDO database connection singleton (src/Database/Database.php) configured with ATTR_EMULATE_PREPARES => false, ERRMODE_EXCEPTION, utf8mb4, and UTC session timezone.

- Atomic database migration runner (src/Database/Migration.php and database/migrate.php) with tracking ledger (migrations table).

- Database table count breakdown: 12 physical tables = 11 application domain tables + 1 migration infrastructure table.

* The 11 application domain tables represent the approved Master Document business entities:

1. users

2. tutor_profiles

3. student_profiles

4. children

5. availability_slots

6. bookings

7. booking_status_history

8. lesson_notes

9. audit_logs

10. newsletter_subscribers

11. blog_posts

* The 1 migration infrastructure table:

* migrations: Operational infrastructure table used solely to track schema migration execution batches. It is not an application business entity.

### Identity & Authorization Engine

- Firebase Admin PHP SDK (kreait/firebase-php v7.24.1) installed and configured outside the public web root.

- Server-side Firebase ID token verifier (src/Auth/FirebaseTokenVerifier.php) extracting cryptographically validated claims (sub, email, email_verified).

- Relational user mapping establishing MySQL as the sole source of truth for application roles (STUDENT_PARENT, TUTOR, MANAGER).

- Server-side authorization engine (src/Authorization/Authorization.php) enforcing role capabilities, object ownership (IDOR prevention), and active account status.

- Controlled registration endpoints:

- /api/register/student.php (strictly assigns STUDENT_PARENT role with ACTIVE status).

- /api/register/tutor.php (strictly assigns TUTOR role with PENDING status).

- Administrative CLI manager provisioning script (bin/create_manager.php).

### Operational & Observability Endpoints

- Public subsystem health check (/api/health.php and HTTP router http://localhost/api/health.php) verifying PHP, MySQL connectivity, global timezone, table count, and storage writability.

- Front controller and REST router (public/index.php).

- Immutable audit logger (src/Services/AuditService.php) capturing security events with SHA-256 IP address hashing as a privacy-preserving audit control.

## 2. VERIFIED CHECKS AND RESULTS

Every item listed below was executed and verified locally:

| Category | Verification Item | Execution Method | Result |
| --- | --- | --- | --- |
| Preflight | PHP 8.3 CLI & 7 Required Extensions + Sodium | php preflight_check.php | PASS (100%) |
| Dependencies | Composer 37 packages installed cleanly | composer install / update | PASS (0 vulnerabilities) |
| Database | Standalone MySQL 8.4.9 PDO connection | php database/migrate.php | PASS (Connected) |
| Schema | All 6 migration files applied, 12 tables installed | php database/migrate.php --status | PASS (All 12 tables InnoDB) |
| HTTP Web | Apache port 80 serving / and /api/health.php | Invoke-RestMethod http://localhost/ | PASS (HTTP 200 OK) |
| HTTP Health | Live database, PHP, and storage checks via HTTP | Invoke-RestMethod http://localhost/api/health.php | PASS (HTTP 200 OK) |
| HTTP Auth | Unauthenticated request rejected via HTTP | curl.exe -i http://localhost/api/auth.php | PASS (HTTP 401 Unauthorized) |
| HTTP Token | Invalid Bearer token rejected via HTTP | curl.exe -i -H "Authorization: Bearer bad" http://localhost/api/auth.php | PASS (HTTP 401 Unauthorized) |
| Test Suite | Comprehensive 25-point automated test harness | php tests/run_tests.php | PASS (25/25, 100%) |
| Case A | Registered user exists in MySQL &rarr; Authentication succeeds | AuthTest::testRegisteredUserResolved() | PASS |
| Case B | Unregistered Firebase UID &rarr; USER_NOT_REGISTERED (404) | AuthTest::testUnregisteredFirebaseUserRejected() | PASS |
| Case C | Client sends {"role": "MANAGER"}, MySQL says STUDENT_PARENT &rarr; Role remains STUDENT_PARENT, access blocked | AuthorizationTest::testClientRoleCannotOverrideMySQL() | PASS |
| Case D | Client attempts to self-register as MANAGER &rarr; Blocked | AuthorizationTest::testManagerSelfAssignmentRejected() | PASS |
| Timezone | Dynamic GMT (UTC+0) vs BST (UTC+1) localization | ConfigTest::testTimezoneTranslations() | PASS |
| Git Safety | .env and service credentials excluded from Git | git check-ignore .env / git status | PASS (Zero secrets tracked) |

## 3. NOT VERIFIED (DELIBERATE SCOPE EXCLUSIONS)

The following items were deliberately not verified in accordance with project constraints:

- Live Production Firebase Project Credential Verification: Live end-to-end token verification against a production Google Cloud Console project requires real client interactive browser login and private service account JSON keys. These will be configured during staging/production onboarding without affecting local foundation validity.

- Cloud Infrastructure & Live Hosting: Live deployment, production Linux Nginx reverse proxy, and SSL certificate installation belong strictly to official Phase 13 (Deployment).

- Transactional SMTP Relay Dispatch: Live email delivery via third-party providers (SendGrid, Mailgun) was not executed, preserving the open client decision on email provider selection.

## 4. PHP RUNTIME CONSISTENCY

  - CLI Runtime: PHP 8.3.33 (64-bit) used for CLI migrations, preflight checks, and automated test harness execution.

  - Web Runtime: PHP 8.2.12 (apache2handler) loaded dynamically by Apache 2.4.58 for serving live HTTP web and API traffic on port 80.

  - Composer Platform Pin: composer.json explicitly pins "platform": { "php": "8.2.12" }, guaranteeing that all installed packages and the generated autoloader remain fully compatible with PHP 8.2 without version check exceptions.

  - Dual Runtime Verification: Full verification is not claimed solely based on CLI PHP 8.3 tests. Both runtimes have been actively verified:

1. CLI test suite passes 25/25 under PHP 8.3.33.

2. Live HTTP endpoints (/, /api/health.php, /api/auth.php) pass under Apache's PHP 8.2.12 runtime.

  - No PHP 8.3-Only Syntax: The application code strictly avoids PHP 8.3-only syntax (e.g. typed class constants, #[\Override] attributes, or json_validate()).

## 5. AUTHENTICATION VS AUTHORIZATION HTTP STATUS BEHAVIOR

The implementation enforces a strict HTTP status code distinction:

  - Authentication Failures (HTTP 401 Unauthorized):

- Missing Authorization header &rarr; 401 (INVALID_TOKEN)

- Malformed non-Bearer header &rarr; 401 (INVALID_TOKEN)

- Empty Bearer token &rarr; 401 (INVALID_TOKEN)

- Invalid, expired, or forged JWT signature &rarr; 401 (INVALID_TOKEN)

*Observed via live HTTP curl*: HTTP/1.1 401 Unauthorized with Content-Type: application/json.

  - Authorization Failures (HTTP 403 Forbidden):

- Valid token, but user account is PENDING or SUSPENDED &rarr; 403 (ACCOUNT_INACTIVE)

- Valid user, but insufficient role capability (e.g. Student accessing Manager endpoint) &rarr; 403 (INSUFFICIENT_ROLE_PERMISSIONS)

- Valid user, but accessing another user's private resource &rarr; 403 (UNAUTHORIZED_RESOURCE_OWNERSHIP)

- Client attempting to self-register as Manager &rarr; 403 (SELF_REGISTRATION_MANAGER_FORBIDDEN)

  - Unregistered Identity (HTTP 404 Not Found):

- Valid Firebase token, but UID has no application record in MySQL &rarr; 404 (USER_NOT_REGISTERED). No privileges are granted.

## 6. ROLE AUTHORITY IMPLEMENTATION

The architecture guarantees that:

Firebase UID

↓

users.firebase_uid

↓

MySQL application role

↓

server-side Authorization

is the sole authoritative role path.

Client-supplied role and permission fields cannot supply or override authorization through:

  - Browser input

  - POST body

  - JSON request payload

  - URL query parameter

  - Hidden form field

  - Firebase client-side state

  - Client-supplied role, status, is_manager, or is_admin parameters

All client-supplied authorization fields are explicitly discarded on arrival, and Manager provisioning is strictly restricted to authorized server-side CLI bootstrap (bin/create_manager.php).

## 7. AUDIT & IP HASHING SPECIFICATION

IP addresses are hashed using SHA-256 before persistence as a privacy-preserving audit control. Overall UK GDPR compliance depends on the complete implementation, configuration, retention rules, legal basis, policies and approved legal requirements. No premature legal certification claims are made.

## 8. SECURITY CONTROLS: PHASE BOUNDARIES

The security architecture strictly distinguishes between foundation controls implemented in Phase 3 and advanced security controls scheduled for subsequent phases:

### Foundation Controls Implemented in Phase 3

  - Zero Client Trust: Client authorization fields are discarded; application roles are derived solely from MySQL.

  - Server-Side Token Verification: Tokens are validated cryptographically against Google's public certificates via the Firebase Admin SDK.

  - Prepared Statements: 100% of SQL queries utilize PDO prepared statements with native parameter binding (ATTR_EMULATE_PREPARES => false).

  - Private Storage Outside Web Root: Sensitive credentials (storage/credentials/) and uploaded evidence (storage/private/) reside strictly outside Apache's public/ web root.

  - HTTP Security Headers: Native headers attached to all API responses: X-Content-Type-Options: nosniff, X-Frame-Options: SAMEORIGIN, and Referrer-Policy: strict-origin-when-cross-origin.

  - Credential Redaction in Logs: Sensitive fields (password, token, secret, api_key) are masked recursively before log output.

  - Privacy-Preserving Audit Hashing: IP addresses are hashed using SHA-256 before audit persistence.

### Security Controls Deferred to Later Phases (Phases 4–13)

The following controls belong to subsequent official phases and are not part of the Phase 3 foundation:

  - CSRF Protection: Form token generation and validation for session-based browser submissions (Phase 4+).

  - Rate Limiting: IP and user-based throttling on login verification, booking submissions, and newsletter endpoints (Phase 4+ / Phase 12).

  - Complete Content Security Policy (CSP): Fine-grained CSP directive enforcement for frontend script, style, and frame sources (Phase 13 — Deployment).

  - Secure Cookie / Session Hardening: Production cookie flags (SameSite=Strict, Secure, HttpOnly) when stateful session cookies are introduced (Phase 4+).

  - Advanced Upload Security: Antivirus scanning, file content inspection, and strict MIME type enforcement for DBS certificates (Phase 6).

  - Automated Penetration & SAST Testing: Static and dynamic vulnerability assessments (Phase 13 — Deployment).

  - Automated Data Retention Purging: Cron-based scheduled purging of expired DBS data and audit logs (Phase 12 / Phase 13).

## 9. FIREBASE LIVE TOKEN VERIFICATION LIMITATION

> Explicit Limitation Statement:

> Local foundation tests pass (25/25, 100%). Live verification using a real Firebase-issued ID token requires the configured Firebase project and credentials and is not claimed as fully verified unless actually executed.

## 10. EXTERNAL TECHNICAL SOURCES SUMMARY

As documented in [docs/PHASE-03-EXTERNAL-SOURCES.md](file:///c:/Users/Dineshkumar%20M/OneDrive/Desktop/Client%20Apptutors/docs/PHASE-03-EXTERNAL-SOURCES.md):

  - Firebase Admin PHP SDK (Kreait): [firebase-php.readthedocs.io](https://firebase-php.readthedocs.io/)

  - Firebase Authentication Official Documentation: [firebase.google.com/docs/auth](https://firebase.google.com/docs/auth)

  - PHP Official Documentation (PDO): [php.net/manual/en/book.pdo.php](https://www.php.net/manual/en/book.pdo.php)

  - PHP Official Documentation (Date/Time): [php.net/manual/en/book.datetime.php](https://www.php.net/manual/en/book.datetime.php)

  - MySQL 8.4 Reference Manual: [dev.mysql.com/doc/refman/8.4/en/](https://dev.mysql.com/doc/refman/8.4/en/)

  - Composer Official Documentation: [getcomposer.org/doc/](https://getcomposer.org/doc/)

## 11. OPEN CLIENT DECISIONS CARRIED FORWARD

All 19 open client decisions identified in Phase 1 Discovery and Phase 2 Architecture remain strictly open and uncommitted:

    - The payment model remains an open client decision without committing to a provider ([FUTURE / DEFERRED / OPEN CLIENT DECISION]).

    - No commercial payment gateway is assumed or selected.

    - All other 17 discovery items (taxonomy, multiple guardians, lesson delivery mode, DBS scope/retention, email provider, etc.) remain decoupled and ready for business approval.

## 12. PHASE 4 READINESS

> PHASE 3 — FOUNDATION IS 100% COMPLETE, FUNCTIONAL, AND READY FOR PHASE 4.

>

> The local development platform is stable, verified, and ready to support Phase 4 — Public Website Implementation.

## 13. STOP CONDITION

In accordance with Phase 3 instructions, execution is now stopped. No Phase 4 features have been implemented. Awaiting explicit user approval to proceed.